EWM Overview – 2017 May Membership Meeting


Brief History

· First verified existence of EWM on West Twin in August, 2014
· EWM located on approximately 15 acres in several areas of lake.
· Special Membership Meeting held at Township Hall to educate members and gain support for treatment
· Contracted with Aquatic Nuisance Plant Control
· 2015 spring treatment using TRICLOPYR in all infested areas with one fall treatment in the patch located north of Eagles Point using 2,4-D.
· 2016 treatment area drastically reduced in spring, however several new patches were discovered
· November 2016 – TLPOA re-bid contract and awarded EWM Treatment Program to PLM Lake & Lad Management, from Evart MI.

2017 Treatment Plans

· PLM has mailed required treatment notices. These are generic notices and list a variety of chemicals that “may” be used, however, treatment on West Twin will be limited to Triclopyr in the initial treatment.
· PLM to conduct a spring survey to visually check all EWM beds, perform some rake testing. A Board member will accompany the PLM team.
· Treatment will not occur near weekends or during a holiday week. Actually time will be determined mostly by the progress of the growing season.
· Following the initial treatment, a follow-up survey to be conducted to determine the effectiveness of treatment and determined next steps. Water testing to be conducted in treated areas approximately 4 weeks after treatment to lift watering ban
· Fall – AVAS/Grid Point Survey to be conducted on both lakes later in summer or early fall. This is a complete vegetation identification mapping process that will identify both natural and invasive plant life on both lakes.
· Total Budget for 2017 is $18,500
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