EWM Overview – 2017 May Membership Meeting

Brief History

- First verified existence of EWM on West Twin in August, 2014

- EWM located on approximately 15 acres in several areas of lake.

- Special Membership Meeting held at Township Hall to educate members and gain support for treatment

- Contracted with Aquatic Nuisance Plant Control

- 2015 spring treatment using TRICLOPYR in all infested areas with one fall treatment in the patch located north of Eagles Point using 2,4-D.

- 2016 treatment area drastically reduced in spring, however several new patches were discovered

- November 2016 – TLPOA re-bid contract and awarded EWM Treatment Program to PLM Lake & Lad Management, from Evart MI.

2017 Treatment Plans

- PLM has mailed required treatment notices. These are generic notices and list a variety of chemicals that “may” be used, however, treatment on West Twin will be limited to Triclopyr in the initial treatment.

- PLM to conduct a spring survey to visually check all EWM beds, perform some rake testing. A Board member will accompany the PLM team.

- Treatment will not occur near weekends or during a holiday week. Actually time will be determined mostly by the progress of the growing season.

- Following the initial treatment, a follow-up survey to be conducted to determine the effectiveness of treatment and determined next steps. Water testing to be conducted in treated areas approximately 4 weeks after treatment to lift watering ban

- Fall – AVAS/Grid Point Survey to be conducted on both lakes later in summer or early fall. This is a complete vegetation identification mapping process that will identify both natural and invasive plant life on both lakes.

- Total Budget for 2017 is $18,500

FILE: TLPOA-EWM Update 5-27-17